TIMEFRAME

|  |  |  |  |
| --- | --- | --- | --- |
| WEEK 9 | WEEK 10 | WEEK 11 | WEEK 12 |
| ALAN: Continue to work on the Tools and Technologies section. | ALAN:  Try to see if you can tackle the Risks section as well as ask if any help is needed. | ALAN:  Begin the Scope and Limits for our project idea. Ask If any help is needed. | ALAN: Complete group reflection, help with team profile, go over website and give thoughts/opinions. |
| KHIEM: Continue to work on the Skills and Job section. | KHIEM:  Go over the project idea and see if there's anything that needs to be fixed, added, changed. | KHIEM:  Start the overview section of the assignment. Try and do the Group Process and Communication section. | KHIEM:  Complete group reflection, help with team profile, finish up any leftover work, go over website and give thought/opinions. |
| JONATHON: Continue to work on the Roles section.  As well as the Testing section. | JONATHON:  Set up a new GitHub repository and see if you can start the Tools section. | JONATHON:  Continue to add info to the website. Ask other members for their input. | JONATHON:  Continue to add to the team profile and keep updating the website. Other team members will assist updating website as well, complete group reflection. |
| YONAS: Create a timeframe for doing work. | YONAS:  Start working on the Aims section. | YONAS:  See everyone's progress and help group members who are struggling. | YONAS:  Complete group reflection finish up any sections that need to be done as well as go over each group members work to make sure nothing is left out. |